Extending Syda: Scenario-Driven Generation, AI Agent Interface, and Evaluation Framework

Capstone Specification — Fall 2026
Kennesaw State University, College of Computing and Software Engineering

Sponsor Information

| Field | Detail |
| --- | --- |
| Sponsor | Individual industry expert (not company-sponsored) |
| Industry Mentor | Rama Krishna Kumar Lingamgunta |
| Email | ramkumar2606@gmail.com |
| Project Type | Open-source extension, AI agent interface, and evaluation |
| Codebase | https://github.com/syda-ai/syda |
| PyPI | pip install syda |

One-Sentence Program Context

This specification outlines the deliverables for a one-semester computing capstone project at Kennesaw State University, extending an active open-source Python library used in enterprise AI and synthetic data workflows.

Syda v0.2.0 Foundation — What Already Exists

Before defining scope, students must understand what Syda already provides so they build on it rather than reinvent it.

Syda is a production-ready Python library (MIT license, publicly available via pip install syda) that generates realistic synthetic data using large language models while preserving referential integrity across related database tables.

As of v0.2.0 (released June 2026), Syda includes:

| Capability | Description |
| --- | --- |
| Multi-provider LLM support | Claude, GPT, Gemini, Grok, Ollama, and any OpenAI-compatible API |
| Referential integrity | Foreign key relationships are preserved and validated across tables |
| Schema flexibility | Accepts SQLAlchemy models, YAML, JSON, or Python dicts |
| Database integration | Schema inference from live databases; FK-safe write-back |
| Large dataset mode | Auto-switches to code-gen mode above 500 rows (10,000 rows in ~3 LLM calls) |
| CLI | syda generate, syda validate, syda db commands |
| Cost and observability | Per-column token/cost tracking with HTML run reports |
| Document generation | AI-linked PDF and HTML output alongside structured data |

What is NOT in Syda and is the focus of this capstone:

No concept of business workflows or scenario sequences (e.g., diagnosis followed by claim followed by adjudication)

No causal ordering enforcement across generated rows

No web UI or REST API — requires Python knowledge to use

No conversational agent interface

No evaluation framework for quality, semantic correctness, or privacy leakage

Project Overview

Enterprises in regulated industries such as healthcare, finance, and retail face persistent challenges when using real production data for testing, analytics, and AI development due to privacy, security, and compliance constraints. Teams often lack realistic data that reflects the full causal lifecycle of a business workflow.

Syda addresses the data generation problem at the row and table level. This capstone addresses two higher-order gaps: (1) making Syda workflow-aware through scenario-driven generation with causal integrity, and (2) making Syda accessible to non-technical domain experts through an AI agent interface and REST API.

This is not a greenfield AI project. Students will extend an established, actively maintained codebase and ship features that are planned for the Syda roadmap.

Phase 1 Goal (One-Semester MVP Scope)

Extend Syda with four capabilities:

Scenario-driven, causally-ordered synthetic data generation

AI agent interface with web UI and REST API

Causal workflow integrity enforcement

Evaluation and validation framework

Core MVP Features

Feature 1 — Scenario-Driven Generation

Gap: Syda currently generates data row-by-row without knowledge of business workflows. There is no concept of a scenario — a sequence of causally related records that must be generated together to be realistic.

Deliverable: A scenario engine that:

Accepts a scenario definition (e.g., healthcare claims processing: patient enrollment followed by visit followed by claim followed by adjudication followed by payment)

Generates a coherent set of records across multiple tables in the correct causal sequence

Ensures scenario-level attributes (patient ID, claim ID, dates, status fields) are consistent across all generated records in a scenario

Supports batch generation of multiple scenario instances (e.g., 200 complete claims lifecycle instances)

The scenario engine must integrate with Syda's existing schema and provider infrastructure. It should be a layer on top of existing generation, not a replacement.

Feature 2 — Syda Agent with Web Interface and REST API

Gap: Syda requires Python knowledge. Non-technical users (healthcare compliance analysts, QA testers, data engineers) cannot use it without writing code. There is no service API for integration into CI pipelines or data platforms.

Deliverable: Two components:

2a. REST API (FastAPI)

POST /generate — accepts schema definition and generation parameters, returns a job ID

GET /status/{job_id} — returns generation status and progress

GET /download/{job_id} — returns generated data as CSV or JSON

POST /validate — validates a schema definition without generating data

GET /health — service health check

All endpoints documented via OpenAPI (auto-generated by FastAPI)

2b. Conversational Agent and Web UI

A lightweight web interface (Streamlit or React) for schema definition, scenario selection, and data preview

An agent layer that translates natural language input into a Syda schema configuration and scenario definition (e.g., "I need 100 realistic healthcare claims for patients with Type 2 diabetes in North Carolina")

The agent must use one of Syda's existing LLM providers — no new provider integrations required

The UI must show a schema preview before generation, allow edits, and display results with download options

The UI must surface cost estimates before generation runs

Feature 3 — Causal Workflow Integrity

Gap: Syda preserves referential integrity (foreign key relationships are valid) but does not enforce causal ordering or semantic correctness within a workflow. A claim can have an adjudication date earlier than its submission date; a status can transition from paid back to pending. These violations make generated data unusable for realistic testing.

Deliverable: A causal integrity layer that:

Enforces temporal ordering across workflow steps (e.g., diagnosis_date < claim_date < adjudication_date < payment_date)

Validates legal status transitions for each workflow step (e.g., claim status must follow: submitted > under review > approved/denied > paid)

Detects and rejects semantically incorrect records (e.g., a paid claim with a zero payment amount)

Integrates as a validation pass that runs automatically after generation, with a report of violations

Supports custom rule definitions so teams can encode domain-specific constraints without modifying library code

Feature 4 — Evaluation and Validation Framework

Gap: Syda has no built-in way to measure the quality of generated data. Users have no way to know whether outputs are statistically realistic, semantically correct, or privacy-safe.

Deliverable: An evaluation module measuring:

| Metric | Description |
| --- | --- |
| Statistical similarity | Distributions of numeric and categorical fields vs. a reference schema or sample dataset |
| Semantic correctness | Field values are plausible given the domain (e.g., diagnosis codes are valid ICD-10 codes) |
| Causal consistency | Temporal and status-transition rules from Feature 3 are satisfied across all records |
| Scenario coverage | All defined scenario branches are represented in the generated dataset |
| Privacy leakage risk | Basic k-anonymity check to confirm generated records cannot be traced to real individuals |

The framework must produce a structured evaluation report (JSON and HTML) usable as a quality gate in CI pipelines, with a pass/fail summary and per-metric detail.

Domain Selection

Each team must select one target domain and produce a Domain Specification Document as a mandatory Milestone 1 deliverable.

Pre-approved domains:

| Domain | Workflow |
| --- | --- |
| Healthcare Claims Processing | Patient enrollment > Diagnosis > Claim submission > Adjudication > Payment |
| Financial Transaction Processing | Authorization > Settlement > Reconciliation > Fraud review |
| Retail Order Lifecycle | Order placement > Fulfillment > Shipment > Delivery > Return |
| Insurance Underwriting | Application > Risk scoring > Policy issuance > Claim > Resolution |

Teams may propose an alternative domain with mentor approval during Milestone 1, provided the domain has multi-step workflows, causal dependencies, explicit constraints, and bounded scope.

The Domain Specification Document must include:

Domain overview and scope

Entity definitions and attributes

Workflow diagrams

Business rules and constraints (inputs to Feature 3)

Valid and invalid scenario examples

Causal relationships to be enforced

Out of Scope

Training or fine-tuning LLMs from scratch

Production deployment with SLAs

Proprietary or sensitive datasets of any kind

Full dashboard products unrelated to data generation or evaluation

Automated ingestion of real enterprise data

Stakeholder Constraints

All work must extend the Syda codebase; no parallel or duplicate implementations

Code must be modular and suitable for open-source contribution

All synthetic data must use non-sensitive, non-proprietary sources

Documentation must be sufficient for an external contributor to understand and use each feature

Milestones and Deliverables

Milestone 1 — Requirements and Foundation

Formal requirements document (Syda codebase reviewed, feature scope confirmed)

Domain Specification Document (mandatory)

Architecture diagrams showing how Features 1-4 connect to existing Syda internals

Data models and schema definitions for selected domain

Scenario definitions for at least 3 workflow paths

Evaluation plan (metrics, reference data, pass/fail definition)

GitHub repository set up and shared with professor and mentor

Milestone 2 — Prototype and Core Features

Feature 1: Scenario engine prototype generating at least one complete workflow

Feature 2a: FastAPI backend with POST /generate and GET /download working end-to-end

Feature 2b: Basic web UI with schema input and generation results display

Feature 3: Causal integrity validation running on Milestone 1 scenario output

Feature 4: At least statistical similarity and causal consistency metrics implemented

Mid-semester demo to mentor and professor

Updated documentation

Milestone 3 — Final Integrated Prototype

End-to-end demo: natural language input > agent schema config > scenario generation > causal integrity check > evaluation report

All four features integrated and working together

Evaluation results for selected domain with pass/fail analysis

Complete GitHub repository with tagged release

Final report documenting design decisions, evaluation results, and future roadmap

Final presentation uploaded to GitHub

GitHub and Documentation Requirements

Private GitHub repository shared with professor and mentor at project start

Continuous commits with meaningful messages

Tagged milestone releases using GitHub Releases

Repository must include:

Source code for all four features

README with setup instructions and quickstart examples

Architecture diagrams

Domain Specification Document

Evaluation results

OpenAPI documentation for the REST API

Final presentation materials

Suggested Technology Stack

| Component | Technology |
| --- | --- |
| Language | Python 3.10+ |
| Core library | Syda (existing codebase) |
| REST API | FastAPI + Uvicorn |
| Web UI | Streamlit (recommended) or React |
| Agent layer | LangChain or direct Syda LLM provider calls |
| Schema validation | Pydantic |
| Evaluation | Great Expectations, Pandera, custom metrics |
| Database | PostgreSQL or SQLite for development |
| Infrastructure | University-provided compute or free-tier cloud |

Resume-Style Outcomes

Students completing this capstone will be able to state:

"I extended an open-source AI framework to support scenario-driven, causally-ordered synthetic data generation."

"I built a REST API and conversational AI agent that makes a Python library accessible to non-technical domain experts."

"I designed and implemented a causal workflow integrity layer that enforces domain business rules across multi-table synthetic datasets."

"I built a structured evaluation framework measuring statistical similarity, semantic correctness, and privacy safety of AI-generated data."

"I contributed production-quality code and documentation to an open-source AI platform used in enterprise environments."

Mentor Support

The industry mentor will provide:

Syda codebase walkthrough and architecture orientation at project kickoff

Example schemas and domain rules for the selected domain

Regular technical guidance and code review throughout the semester

Feedback on scenario realism and evaluation results

Access to the Syda GitHub organization for pull request review

All work will use synthetic or non-sensitive data only, making the project fully appropriate for an academic environment.

Design Philosophy

This project emphasizes:

Engineering discipline over novelty

Extension and integration over reinvention

Evaluation and correctness over intuition

Usability: making a powerful library accessible to non-technical users

Open-source contribution quality throughout